Part 2: Estimate and Work Schedule

2.1 Task Breakdown Structure

| Task ID | Task Description |
| --- | --- |
| T1 | Requirements Gathering |
| T2 | Stakeholder Interviews |
| T3 | Requirements Documentation |
| T4 | Database Design |
| T5 | User Interface Design |
| T6 | Student Management Module Development |
| T7 | The development of the Fee Payment Module. |
| T8 | The entire module with receipt is developed. |
| T9 | Reporting Module Development |
| T10 | System Integration |
| T11 | System Testing |
| T12 | Performs User Acceptance Testing |
| T13 | User Training |
| T14 | Deployment |

2.2 Time Estimates and Assumptions

Estimation Assumptions

The estimates are based on the following assumptions:

- One software developer will complete the project.

- School stakeholders will be on hand as needed.

- Records from existing students are available for migration.

- After requirements’ approval, there are no significant scope changes.

- The project is being developed incrementally.

Estimated Duration

| Task | Duration (weeks) |
| --- | --- |
| Requirements Gathering | 1 |
| Stakeholder Interviews | 1 |
| Requirements Documentation | 1 |
| Database Design | 2 |
| User Interface Design | 2 |
| Student Module Development | 2 |
| Payment Module Development | 2 |
| Receipt Module Development | 2 |
| Reporting Module Development | 2 |
| System Integration | 1 |
| Testing 5 | 1 |
| User Acceptance Testing | 1 |
| Training | 1 |
| Deployment | 1 |

Total Project Estimate

Total Project Time: 25 Weeks

This is an estimate with contingencies for testing, corrections and user training.

2.3 Work Schedule

Week 1-2

- Requirements gathering

- Stakeholder interviews

Product Deliverable: Approved requirements document.

Week 3-8

- Database design

- User interface design

Client Deliverable: Design Specification.

Week 9-10

- Workshops and support for students and parents

- Developed Product: Student Records demonstration.

Week 11-12

- Design and development of fee payment processing module

Client Deliverable: Payment Processing demo.

Week 13-16

- These include the generation and reporting of receipts.

Client Deliverable: Prototype reporting.

Week 17-18

- System integration

- Internal testing

This is a working beta version of the site that I have created.

Week 19

- User acceptance testing

- Bug corrections

Deliverable to the client: Release candidate version.

Week 20

- Staff training

- System deployment

Client Deliverable: Client final system.

Project Milestones

| Milestone | Week |
| --- | --- |
| Requirements Approved | Week1 |
| Design Completed | Week2 |
| Core Modules Completed | Week5 |
| Beta Testing Completed | Week6 |
| User Acceptance Completed | Week7 |
| Deployment Completed | Week8 |

2.4 Dependency Triangle Analysis

Scope

The project will involve the following scope of work:

  - Student record management.

  - Fee payment tracking.

  - Installment payment support.

  - Receipt generation.

  - Fee arrears reporting.

  - Administrative reporting.

Time

The project is expected to take about 8 weeks to complete, covering all requirements identified and expected to be delivered at the required quality level.

Cost

Costs are reduced by;

- Single developer implementation.

- Current desktop computers and printers.

- No integration of online payment gateway.

- Minimal hardware requirements.

Trade-Off Options

Option 1: (Fixed Scope).

All identified requirements are delivered.

Advantages

  - Complete functionality.

  - Higher user satisfaction.

  - Accurate fee tracking.

Disadvantages

- Full 25-week schedule is required.

Option 2: The development time can be cut down.

Reporting / dashboard features deferred.

Advantages

- Can deliver in 20 weeks.

Disadvantages

  - Reduced reporting capability.

Option 3: Reduced Cost

Reduce testing and training activities as much as possible.

Advantages

•	Lower implementation cost.

Disadvantages

Increased operational risk and user error possibilities.

Recommendation

Option 1 (Fixed Scope) is recommended.

The main goal of the primary school is to ensure that the management of fees is more reliable, transparent and accurate for Kina Ridge Primary School. If all core features can be delivered within the estimated eight 25 period, this will offer the most lasting value and help to meet the school's current operational challenges.

AI Usage Declaration

This report has been drafted and reviewed with the assistance of Microsoft Copilot.